PRECISION PRESS ERP

Complete ERP Development Roadmap

From Scratch Implementation Guide

## Introduction

The open-source ERP consists of several interconnected modules. Every module depends on another module, making the development order extremely important.

Since every feature is linked through the accounting engine, inventory system, and master data, we cannot simply build screens one by one. Instead, we must build the ERP layer by layer so that every new module integrates seamlessly with the existing system.

The roadmap below follows the same architecture used by enterprise ERP systems like SAP, Oracle, Microsoft Dynamics, ERPNext, Odoo, and Tally.

# Phase 1 — Foundation & System Setup

Objective: Build the core ERP infrastructure.

### Features

- Company Setup

- Branch Management

- Financial Year

- Currency Settings

- Tax Configuration

- User Authentication

- User Roles

- Permission Management

- Audit Logs

- Application Settings

### Database

- Companies

- Branches

- Users

- Roles

- Permissions

- Financial Years

- Settings

- Audit Logs

# Phase 2 — Master Data

Objective: Create the master information used across every module.

### Customer Management

- Customer Profiles

- Customer Addresses

- Contact Persons

- Customer Groups

### Vendor Management

- Vendors

- Supplier Contacts

- Vendor Addresses

### Product Management

- Products

- Product Categories

- Units

- Brands

- Product Pricing

### Warehouse Management

- Warehouses

- Storage Locations

### Tax Management

- GST

- CGST

- SGST

- IGST

- Tax Groups

# Phase 3 — Accounting Foundation ⭐

Objective: Build the heart of the ERP system.

Everything inside the ERP depends on the accounting engine.

### Chart of Accounts

- Assets

- Liabilities

- Equity

- Income

- Expenses

### Ledger Engine

- General Ledger

- Ledger Accounts

- Journal Entries

- Voucher System

- Double Entry Accounting

### Banking

- Bank Accounts

- Cash Accounts

- Payment Methods

At this stage, the ERP becomes capable of recording financial transactions.

# Phase 4 — Sales Module

Objective: Build the complete sales workflow.

### Features

- Customer Quotations

- Sales Orders

- Sales Invoice

- POS Billing

- Sales Returns

- Sales Commission

### Workflow

Quotation   →   Sales Order   →   Sales Invoice   →   Receipt Voucher   →   Journal Entry   →   Ledger Update

# Phase 5 — Procurement Module

Objective: Manage purchasing operations.

### Features

### Vendor Management

- Purchase Requests

- Purchase Orders

- Goods Receipt Notes (GRN)

- Purchase Invoices

- Payment Vouchers

### Workflow

Purchase Order   →   Goods Receipt   →   Purchase Invoice   →   Payment Voucher   →   Journal Entry   →   Ledger Update

# Phase 6 — Inventory & Warehousing

Objective: Track stock movement and warehouse operations.

### Features

- Product Catalog

- Product Categories

- Warehouses

- Stock Movement

- Stock Transfers

- Stock Adjustments

- Inventory Reports

Inventory automatically updates whenever:

- Sales Invoice is created

- Purchase Invoice is created

- Stock Adjustment is recorded

# Phase 7 — Human Resource Management

Objective: Employee and payroll management.

### Features

- Employee Directory

- Departments

- Attendance

- Leave Requests

- Payroll

- Salary Slips

- Overtime

- Deductions

- Employee Reports

# Phase 8 — Fleet Management

Objective: Manage delivery vehicles.

### Features

- Vehicle List

- Registration Details

- Insurance Tracking

- Maintenance Records

- Fuel Expenses

- Toll Expenses

- Driver Assignment

# Phase 9 — Reports & Financial Statements

Generate reports directly from the accounting engine.

### Reports

- Trial Balance

- General Ledger

- Cash Book

- Day Book

- Customer Ledger

- Vendor Ledger

- Balance Sheet

- Profit & Loss Statement

- Accounts Receivable

- Accounts Payable

- GST Reports

# Phase 10 — Dashboard & Analytics

### Sales Dashboard

- Sales Today

- Monthly Revenue

- Outstanding Payments

- Customer Statistics

### Finance Dashboard

- Cash Position

- Bank Balance

- Receivables

- Payables

- Profit

- Expenses

### Inventory Dashboard

- Current Stock

- Low Stock Alerts

- Warehouse Summary

# Phase 11 — Administration

### Features

- User Management

- Roles & Permissions

- Company Settings

- Financial Year Management

- Backup & Restore

- Activity Logs

- Notifications

### Complete ERP Development Flow

Company Setup   ↓   Financial Year   ↓   Users & Roles   ↓   Chart of Accounts   ↓   Customers   ↓   Vendors   ↓   Products   ↓   Warehouses   ↓   Taxes   ↓   Sales Module   ↓   Purchase Module   ↓   Inventory   ↓   Accounting Engine   ↓   Payments & Banking   ↓   Financial Reports   ↓   Dashboard   ↓   Administration

## Precision Press ERP Integration Strategy

Precision Press ERP already contains powerful custom modules that are specifically designed for the printing industry.

### Existing Modules

### Customer Management

- Printing Workflow

- Production Management

- Order Management

- Design Approval

- Dispatch Management

- Delivery Tracking

- Payment Verification

These modules are already optimized and should remain unchanged.

### Modules to Integrate from the Open-Source ERP

Instead of importing the entire ERP system, only the following modules should be developed and integrated:

- Accounting & Finance

- Chart of Accounts

- Journal Entry Engine

- Ledger Management

- Customer Receivables

- Vendor Payables

- Receipt Vouchers

- Payment Vouchers

- Banking Module

- Financial Reporting

### Final Development Strategy

The recommended approach is not to clone the complete open-source ERP.

Instead:

- Build the ERP foundation from scratch.

- Develop the Accounting & Finance engine as the core.

- Connect every financial transaction to the Double-Entry Ledger.

- Integrate the accounting engine with the existing Precision Press Sales, Production, and Dispatch workflows.

- Reuse your current accountant-tally interface as the front-end for all accounting operations.

This modular strategy provides a clean, scalable, and enterprise-grade ERP architecture while preserving the highly optimized business workflows already implemented in Precision Press ERP.